## Slide 1: Software Processes
Lecture 3

## Slide 2: Topics covered
Software process models
Process activities, advantage and disadvantage
Coping with change
The Rational Unified Process
  An example of a modern software process.

## Slide 3: Software Process Models
A structured set of activities required to develop a software system.
Many different software processes but all involve:
  Specification – defining what the system should do;
  Design and implementation – defining the organization of the system and implementing the system;
  Validation – checking that it does what the customer wants;
  Evolution – changing the system in response to changing customer needs.

## Slide 4: The waterfall model

## Slide 6: The waterfall model
Main characteristics:
  Also called classic software life cycle or sequential model
  Process activities (phases/stages) are clearly separated

## Slide 7: The waterfall model
Advantages
  Organized approach, provides robust separation of phases
  Reflects common engineering practice
Disadvantages:
  Doesn’t cope well with changes required by the client
  Development teams might wait for each other
  A working version of the product is available only late
Applicability:
  When requirements are well known and few changes are likely to be needed
  Can be used also for parts of larger software systems

## Slide 8
The V Model

## Slide 9: The Incremental Model

## Slide 10: The Incremental Model
Main characteristics
  Hybrid model that combines elements of the waterfall and evolutionary paradigms
  The specification, design, and implementation phases are broken in smaller increments
Advantages
  Provides better support for process iteration
  Reduces rework in the software construction process
  Allows early delivery of parts of the system
  Supports easier integration of sub-systems
  Lower risk of project failure
  Delivery priorities can be more easily set

## Slide 11: The Incremental Model
Disadvantages
  Mapping requirements to increments may not be easy
  Some decisions on requirements may be delayed
Applicability:
  When it is possible to deliver the system “part-by-part”

## Slide 12: Evolutionary Development model
When to Use:
Tight Market Deadline
Detailed system extensions are unclear
Need frequent feedbacks

## Slide 13: Prototyping

## Slide 14: Positive Sides
Gather requirements
Quick design focusing on what will be visible to user – input & output formats
Process iterated until customer & developer satisfied
  then throw away prototype and rebuild system to high quality

## Slide 15: Negative Aspect
- Insufficient analysis
- Excessive development time of the prototype
- High expectations for productivity with insufficient effort

## Slide 16: Boehm’s Spiral Model

## Slide 18
Boehm’s Spiral Model

## Slide 19: Spiral model sectors
Objective setting
  Specific objectives for the phase are identified.
Risk assessment and reduction
  Risks are assessed and activities put in place to reduce the key risks.
Development and validation
  A development model for the system is chosen
Planning
  The project is reviewed and the next phase of the spiral is planned.

## Slide 20: Boehm’s Spiral Model
Main characteristics
  Also a hybrid model that support process iteration
  The process is represented as a spiral, each loop in the spiral representing a process phase
  Risk is explicitly taken into consideration

## Slide 21: Boehm’s Spiral Model
Advantages
  Risk reduction mechanisms are in place
  Supports iteration and reflects real-world practices
  Systematic approach
Disadvantages:
  Requires expertise in risk evaluation and reduction
  Complex, relatively difficult to follow strictly
  Applicable only to large systems
Applicability
  Internal development of large systems